## Slide 1
Bike Share Project– Team 7 (KaZAM) Status Report
Date: | Nov 2, 2021 | Overall Status:
Team: | Ziyan Xia, Woochan Lee, Yueni Wang | 
Project Description: | Ensure bike availability across Washington, DC locations by utilizing existing usage data through the years and leverage that data to lower operational costs associated with the unpredictable nature of bike availability.
Status Summary
We came up with a proper way to process data and have added several features to the data. We have already done individual parts of EDA and completed the preliminary EDA. Currently, our team is working on data visualizations and building models that will be used to predict bike availability across Washington, DC.
Workstream: | Trend | Comments:
Project Narrative/Individual EDA |  | One team member is doing the data processing and two team members are carrying out specific components of EDA, to decide what methods and directions we should be taking for modeling. Eventually we would want to combine our findings into a coherent narrative.
Analysis / Visualization |  | We are in the process of producing data visualizations from individual EDAs that will be relevant to our modeling workstream and the overall narrative.,
Deliverables (PPT) |  | After the EDA and visualizations are complete, we will be drafting the PPT for the EDA presentation.
Date | Recent Accomplishments & Updates:
11/1 | Stakeholder interview/ Q&A session
11/2 | Individual EDA / Produce data visualizations
11/2 | Initialize our approach / methods for the project
Date | Issue: | Assigned To: | Due:
11/3 | Discuss our intuition and methods with Nicole | Whole team | 11/3
11/4 | Discuss the data processing that we have finished and figure our how to do EDA | Whole team | 11/4
Date | Upcoming High-Level Activities:
11/4 | Finish individual EDA, develop necessary data visualizations and tables
11/7 | Discuss initial approach, and start designing & building models.
11/10 | Iterate process of fitting optimal models and also draft the EDA presentation slides