## Slide 1
Bike Share Project– Team 7 (KaZAM) Status Report
Date: | Nov 11, 2021 | Overall Status:
Team: | Ziyan Xia, Woochan Lee, Yueni Wang | 
Project Description: | Ensure bike availability across Washington, DC locations by utilizing existing usage data through the years and leverage that data to lower operational costs associated with the unpredictable nature of bike availability.
Status Summary
The data has been correctly preprocessed and transformed that aligns with our planned structure to feed into a model to predict bike availability. We have also produced several EDA related to bike availability and patterns of relevant features that are consistent to the overall purpose of the project. These will later be factors to consider when building our models to predict availability.
Workstream: | Trend | Comments:
Data preprocessing |  | The raw dataset was structured into the correct form to feed into our model. Through this process, we have been able to think about and narrow down our purpose and the directions we should be taking to address the business problem.
Visualization |  | We have produced several data visualizations of station clusters and bike ride patterns that will be relevant to our modeling workstream and overall narrative.
Deliverables (PPT) |  | 
Date | Recent Accomplishments & Updates:
9-Nov-2021 | Completed preprocessing and restructuring of raw dataset
10-Nov-2021 | Created clusters of stations in map plot
Date | Issue: | Assigned To: | Due:
3-Nov | Data processing | Woochan | 9-Nov
3-Nov | Station clustering | Yueni | 11-Nov
3-Nov | Weather dataset research | Ziyan | 10-Nov
5-Nov | EDA and visualizations | All members | 11-Nov
Date | Upcoming High-Level Activities:
12-Nov-2021 | Deadline to submit EDA presentation and visualizations
15-Nov-2021 | EDA presentation